# 📘 BRD – Institute Management CRM (With Automation + Dynamic Syllabus System)

## 1. Document Overview

Project Name: Smart Institute CRM & Automation System
Type: Web Application + Automation Layer (n8n integration)
Purpose: To manage institute operations and automatically sync syllabus/content updates from external sources while maintaining version control and notifications.

## 2. Business Objective

The system aims to:

- Digitize full institute operations (students, batches, fees, exams)

- Automate syllabus/content updates without manual intervention

- Maintain real-time syllabus version control

- Reduce administrative workload by 60–80%

- Improve communication speed between admin, teachers, and students

- Enable smart automation using external data sources

## 3. Stakeholders

- Institute Owner / Management

- Admin Staff

- Teachers

- Students

- Parents (optional)

- System Automation Engine (n8n workflows)

# 4. Scope of Project

# ✅ IN SCOPE (DOING – SYSTEM WILL INCLUDE)

## 4.1 User & Role Management

- Admin login & dashboard

- Teacher accounts with batch access

- Student profiles

- Role-based access control (RBAC)

- Optional parent accounts linked to students

## 4.2 Course & Batch Management

- Course creation (Java, Python, NEET, SSC, etc.)

- Batch creation with timings & capacity

- Teacher assignment

- Student batch allocation

## 4.3 📘 SYLLABUS MANAGEMENT SYSTEM (CORE FEATURE)

### ✔ Manual + Automated Hybrid System

#### A. Manual Control (Admin Panel)

- Create syllabus by course

- Add chapters/modules/topics

- Upload PDFs, videos, notes

- Edit syllabus content

- Archive old syllabus versions

#### B. Version Control System

- Every syllabus update creates a new version:

  - v1.0 (Initial)

  - v1.1 (Minor update)

  - v2.0 (Major update)

- Maintain history log:

  - Who updated

  - When updated

  - What changed

#### C. Publish System

- Draft → Review → Publish workflow

- Only published syllabus visible to students

## 4.4 ⚙️ AUTOMATED SYLLABUS UPDATE SYSTEM (n8n INTEGRATION)

### ✔ System will automatically detect syllabus changes from external sources

### 🔗 Supported Data Sources:

- Google Drive folders (official syllabus docs)

- Education board websites (scraping/API)

- Internal uploaded master syllabus files

- External JSON/API feeds (if available)

### 🔁 Automation Flow (n8n Workflow)

- Trigger (Scheduled or Webhook)

  - Runs daily / hourly

- Fetch External Syllabus Data

  - API / scraping / Drive fetch

- Compare Engine

  - Compare with current CRM syllabus version

- Change Detection Logic

  - New chapter added

  - Chapter removed

  - Content modified

- If Change Detected → Actions

  - Create new syllabus version in CRM

  - Mark old version as archived

  - Log changes (audit trail)

- Notification System

  - Notify Admin

  - Notify Teachers

  - Notify Students (optional)

  - Email/SMS/WhatsApp integration

### 🧠 Smart Enhancement (Optional Phase)

- AI summary of changes:

  - “Chapter 5 updated: Newton’s Laws expanded”

- Highlight differences between versions

## 4.5 Attendance System

- Daily attendance marking

- Auto attendance reports

- Absence notifications

## 4.6 Fees Management

- Fee structure per course/batch

- Payment tracking

- Due reminders

- Receipt generation

## 4.7 Exam & Result System

- Test creation (unit, mock, final)

- Marks entry

- Result publishing

- Performance analytics

## 4.8 Communication System

- Email/SMS/WhatsApp notifications

- Announcements board

- Auto alerts for syllabus updates, fees, exams

## 4.9 Dashboard & Reporting

- Admin dashboard:

  - Students count

  - Revenue tracking

  - Syllabus update logs

- Teacher dashboard:

  - Assigned batches

  - Syllabus version access

- Student dashboard:

  - Current syllabus version

  - Attendance

  - Results

## 4.10 Content Management System

- Upload study material

- Link material to syllabus version

- Control visibility (public/private/batch-wise)

## 4.11 Audit & Logging System

- Track all system changes:

  - Syllabus updates

  - Fee changes

  - User actions

- Admin log viewer

## 4.12 Security

- Role-based authentication

- JWT/session login

- Encrypted sensitive data

- Activity monitoring

# ❌ OUT OF SCOPE (NOT DOING – CURRENT PHASE)

## 5.1 Full AI Automation (Advanced Phase)

- AI teacher chatbot

- AI voice calling to students

- AI auto-grading of exams

## 5.2 Full ERP System

- Payroll system for staff

- Inventory management (books, uniforms)

- Transport tracking system

## 5.3 Hardware Integration

- Biometric attendance

- RFID systems

- Smart classroom devices

## 5.4 Advanced Financial Accounting

- GST automation

- Bank reconciliation system

- Full accounting like Tally

## 5.5 Advanced CRM Sales Automation

- Lead scraping system

- Cold calling automation bots

- AI sales funnel optimizer

## 5.6 Offline Systems

- Fully offline desktop application

- LAN-only institute system

# 6. Functional Requirements Summary

System MUST:

- Manage users, batches, courses

- Maintain syllabus with version control

- Automatically detect syllabus changes via n8n

- Notify stakeholders on updates

- Store full audit history

- Provide dashboards for all roles

# 7. Non-Functional Requirements

- Highly scalable architecture

- Mobile + desktop responsive UI

- Fast dashboard response (<3 sec)

- Secure API layer

- Cloud hosting (preferred AWS/Vercel/DigitalOcean)

- Modular architecture (easy to add AI later)

# 8. Assumptions

- External syllabus sources are accessible

- Institute agrees to structured syllabus format

- Internet connectivity is stable

- Admin approves automated updates before publishing (optional control mode)

# 9. Constraints

- Automation depends on quality of external data

- Initial phase may require manual validation

- n8n setup required separately from CRM backend

- Budget may limit advanced AI features

# 10. Future Enhancements (Phase 2 / Phase 3)

- AI-powered syllabus change summarizer

- WhatsApp bot for instant updates

- Mobile app for students & teachers

- AI tutor assistant

- Auto lecture recommendation system

- Smart learning analytics (weak topic detection)

- Full CRM + Lead management for admissions

# 11. Conclusion

This CRM is not just an institute management system — it is a semi-automated intelligent education platform combining:

- Core academic management

- Dynamic syllabus versioning

- External data automation using n8n

- Scalable architecture for AI expansion